## Slide 1: Team 18: Kubernetes Based Attacks Bi-Weekly Update 4 Thomas Gumienny, Patrick Churchill, Albert Ma Sponsor: Sandip Roy TA: Sabyasachi Gupta
Notes: Michelle

## Slide 2: Project Summary
The US Navy is using Kubernetes to manage software. However, as a relatively new cyberservice, Kubernetes has a variety of cybersecurity weaknesses.
Develop a Kubernetes testbed that can simulate and collect the data of common types of attacks, and can also serve as a way to run more attacks
Notes: Kyle

## Slide 3: Project/Subsystem Overview
Thomas Gumienny - Image Attack
Image has similar name to normal docker image
When run, image consumes CPU/GPU resources
Albert Ma - Pod Attack
Set up target pod, and conduct reconnaissance on network
Gain access to target pod and container and all stored info
Patrick Churchill - Cluster Attack
Server Node applies pods upon Agent Node that overload the memory and CPU on Server Node, causing it to crash
Notes: Eric

## Slide 4: Project Timeline
Notes: Eric

## Slide 5: Image Attack Vector Thomas Gumienny
Accomplishments since 2/19 15 hrs of effort | Ongoing progress/problems and plans until the next presentation
Node Attack can be run via button Netflow data gathering pod added to cluster Netflow capture added to GUI | Make it so my attack does not freeze GUI while running Make GUI look nicer

## Slide 6: Image Attack Vector Thomas Gumienny

## Slide 7: Image Attack Vector Thomas Gumienny

## Slide 8: Node Attack Vector Patrick Churchill
Accomplishments since 2/19 14 hrs of effort | Ongoing progress/problems and plans until the next presentation
Installed “Run Node Attack” button on GUI and successfully implemented attack Installed “Delete Node Attack” button on GUI and successfully deleted attack | Include live statistics and measurements on GUI while attack is ran Cleaning up GUI interface to be more presentable

## Slide 9: Node Attack Vector Patrick Churchill

## Slide 10: Pod Attack Vector Albert Ma
Accomplishments since 2/19 15 hrs of effort | Ongoing progress/problems and plans until the next presentation
Developed a bash script that spam creates large containers (50 GB) for a target pod Up to 96% CPU consumption and 25% memory usage Integrated the script to the GUI, able to successfully execute from the GUI | Add a “kill switch” for the script on the GUI Test the unified env var update script on a random pod

## Slide 11: Pod Attack Vector Albert Ma

## Slide 12: Execution Plan
Notes: Michelle

## Slide 13: Validation Pan
Notes: Michelle

## Slide 14
Thank You